# InspirePost

Automated Inspirational Quote Instagram Publisher

Product Requirements Document

Technical Specification

Implementation Checklist

Version 1.0

December 2025

Prepared for: David

# PART 1: PRODUCT REQUIREMENTS DOCUMENT

## 1.1 Executive Summary

InspirePost is an automated system for generating and publishing inspirational quote images to Instagram. The system combines curated wisdom quotes with AI-generated original content, creates visually appealing nature-themed images using Google's Imagen 3 API, and manages a 7-day content queue with scheduled posting capabilities.

## 1.2 Product Vision

Build an automated, approval-based workflow that generates high-quality inspirational content, creates beautiful nature-themed images, maintains a rolling 7-day content preview on a Vercel-hosted website, and publishes approved content to Instagram at optimal engagement times.

## 1.3 Target Audience

- Primary: Instagram users seeking daily inspiration and motivation

- Secondary: Personal development enthusiasts, mindfulness practitioners

- Theme: General life wisdom (philosophy, motivation, mindfulness, success)

## 1.4 Content Strategy

### 1.4.1 Quote Sources (Hybrid Approach)

Curated Quotes (60%):

- ZenQuotes API - Free tier with attribution, excellent quality inspirational quotes

- Quotable API (quotable.io) - Open source, 180 requests/minute, filterable by tags

- API Ninjas Quotes - Categorized quotes (wisdom, inspirational, success, philosophy)

AI-Generated Original Content (40%):

- Generated using Claude API or similar LLM

- Themes: mindfulness, gratitude, resilience, growth mindset, inner peace

- Style: Concise (under 150 characters), original, non-attributed

### 1.4.2 Posting Schedule

- Frequency: 3 posts per week

- Recommended Days: Tuesday, Wednesday, Thursday (highest engagement per research)

- Optimal Times: 9:00 AM - 12:00 PM local time (late morning peak engagement)

- Content Queue: Always maintain 7 days of approved content ready for posting

## 1.5 Visual Design Requirements

### 1.5.1 Image Specifications

- Format: JPEG (required by Instagram API)

- Aspect Ratio: 4:5 portrait (1080x1350px) - optimal for Instagram feed

- Background Theme: Nature-inspired (forests, mountains, ocean, sunrise/sunset, meadows)

### 1.5.2 Branding Guidelines

- Font: Consistent across all posts (recommend: Playfair Display for quotes, Montserrat for attribution)

- Color Palette: Earthy tones - forest greens, sky blues, warm sunset oranges, soft neutrals

- Text Placement: Centered with semi-transparent overlay for readability

- Watermark: Subtle account handle in corner (optional)

## 1.6 Functional Requirements

- Quote Generation: System shall fetch curated quotes from APIs and generate original AI content

- Image Generation: System shall use Gemini Imagen 3 API to create nature-themed quote images

- Preview Website: System shall display 7-day content queue on davetest.drewhowlett.com

- Approval Workflow: User must approve content before it enters the publishing queue

- Scheduling: System shall schedule posts for optimal engagement times

- Instagram Publishing: System shall post approved content via Instagram Content Publishing API

- Error Handling: System shall alert user for manual intervention on any failures

- Queue Management: System shall auto-replenish queue to always show 7 future days

## 1.7 User Workflow

- System auto-generates quote + image candidates

- Content appears on preview website (davetest.drewhowlett.com)

- User reviews and approves/rejects each piece of content

- Approved content enters scheduled queue

- Scheduler posts to Instagram at optimal times

- User receives alerts on any failures for manual intervention

# PART 2: TECHNICAL SPECIFICATION

## 2.1 System Architecture

Architecture Pattern: Serverless with local scheduler (MVP) → GitHub Actions/Vercel Cron (Production)

Core Components:

- Quote Service - Fetches/generates inspirational content

- Image Generator - Creates visuals via Imagen 3 API

- Content Manager - Handles queue, approval state, scheduling

- Preview Website - Next.js app on Vercel showing 7-day queue

- Instagram Publisher - Posts approved content via API

- Notification Service - Alerts on failures

## 2.2 API Integrations

### 2.2.1 Google Gemini Imagen 3 API

Purpose: Generate nature-themed background images with quote text overlay

Model: imagen-3.0-generate-002

Cost: $0.03 per image

Setup: Google AI Studio → Create Project → Generate API Key

Endpoint: https://generativelanguage.googleapis.com/v1beta/models/imagen-3.0-generate-002:generateImage

Image Generation Strategy:

- Generate background image with Imagen 3

- Overlay quote text using Node.js canvas or sharp library

- Export as JPEG at 1080x1350px

### 2.2.2 Instagram Content Publishing API

API Type: Instagram Platform API (launched July 2024)

Key Benefit: Direct Instagram login without Facebook Page requirement

Supported Account Types: Business and Creator accounts

Rate Limit: 25 posts per 24 hours

Image Format: JPEG only

Required Scopes:

- instagram_business_basic

- instagram_business_content_publish

Publishing Flow:

- Step 1: Create media container (POST /{ig-user-id}/media)

- Step 2: Wait for Instagram to process (~10 seconds)

- Step 3: Publish container (POST /{ig-user-id}/media_publish)

### 2.2.3 Quote APIs

| API | Rate Limit | Features | Notes |
| --- | --- | --- | --- |
| ZenQuotes | 5/30 sec | Random, daily, author search | Attribution required (free) |
| Quotable | 180/min | Tags, author, length filters | Open source, free |
| API Ninjas | Per plan | 20+ categories | API key required |

## 2.3 Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | Next.js 14+ (React) | Vercel integration, SSR/SSG |
| Backend API | Next.js API Routes | Serverless, same repo |
| Database | Vercel KV (Redis) or Supabase | Serverless compatible |
| Image Processing | Sharp / node-canvas | Text overlay on images |
| Scheduler (MVP) | Node-cron (local) | Simple local scheduling |
| Scheduler (Prod) | GitHub Actions / Vercel Cron | Managed, reliable |
| Hosting | Vercel | GitHub auto-deploy |
| Notifications | Email (SendGrid/Resend) | Failure alerts |

## 2.4 Data Models

### 2.4.1 Content Item Schema

{
  id: string,
  quote: string,
  author: string | null,
  source: 'curated' | 'ai_generated',
  imageUrl: string,
  scheduledDate: Date,
  scheduledTime: string,
  status: 'pending' | 'approved' | 'rejected' | 'published' | 'failed',
  instagramPostId: string | null,
  createdAt: Date,
  approvedAt: Date | null,
  publishedAt: Date | null,
  errorMessage: string | null
}

## 2.5 Prerequisites Setup Guide

### 2.5.1 Instagram Account Setup

- Open Instagram app → Settings → Account → Switch to Professional Account

- Choose 'Creator' account type (recommended for content creators)

- Select appropriate category (e.g., 'Digital Creator', 'Personal Blog')

- Complete profile setup

### 2.5.2 Meta Developer App Setup

- Go to developers.facebook.com → Create App

- Select 'Business' as app type

- Add Instagram API product to your app

- Configure OAuth redirect URIs

- Request instagram_business_basic and instagram_business_content_publish permissions

- Complete App Review process for production access

### 2.5.3 Google AI Studio Setup (Imagen 3)

- Go to aistudio.google.com

- Sign in with Google account

- Create new project or select existing

- Navigate to API Keys → Create API Key

- Enable billing (required for image generation)

- Store API key securely in environment variables

# PART 3: PHASED IMPLEMENTATION CHECKLIST

## Phase 0: Proof of Concept (POC)

Goal: Validate core generation pipeline on davetest.drewhowlett.com

Duration: 1-2 weeks

Deployment: GitHub → Vercel auto-deploy

Tasks:

- [ ] Set up Google AI Studio account and generate Imagen 3 API key

- [ ] Create new Next.js project in GitHub repo

- [ ] Configure Vercel deployment for davetest.drewhowlett.com

- [ ] Build quote fetching service (integrate ZenQuotes + Quotable APIs)

- [ ] Build Imagen 3 integration for background generation

- [ ] Implement text overlay system using Sharp or Canvas

- [ ] Create simple webpage displaying generated quote image

- [ ] Add 'Generate New' button for testing iterations

- [ ] Test and refine image generation prompts for consistent quality

Success Criteria:

- Can generate quote + image on demand via website

- Images are consistently nature-themed with readable text

- Output format is JPEG at correct dimensions (1080x1350)

## Phase 1: MVP - Content Queue & Preview

Goal: Build 7-day content queue with approval workflow

Duration: 2-3 weeks

Tasks:

- [ ] Set up database (Vercel KV or Supabase)

- [ ] Implement Content Item data model

- [ ] Build content generation service (auto-generates candidates)

- [ ] Create 7-day calendar preview UI on website

- [ ] Implement approval/rejection buttons for each item

- [ ] Add 'regenerate' option for rejected content

- [ ] Build queue management logic (auto-fill to 7 days)

- [ ] Integrate AI-generated quotes (Claude API or similar)

- [ ] Implement hybrid content mix (60% curated, 40% AI)

- [ ] Set up local scheduler (node-cron) for queue management

Success Criteria:

- Website shows next 7 days of content

- User can approve/reject content items

- System auto-replenishes queue with new candidates

## Phase 2: MVP - Instagram Integration

Goal: Enable automated posting to Instagram

Duration: 2-3 weeks

Tasks:

- [ ] Convert Instagram account to Creator/Business

- [ ] Create Meta Developer App

- [ ] Implement Instagram OAuth flow

- [ ] Store Instagram access tokens securely

- [ ] Build Instagram Content Publishing integration

- [ ] Implement media container creation flow

- [ ] Add caption generation with hashtags

- [ ] Build local scheduler for posting (node-cron)

- [ ] Configure optimal posting times (Tue/Wed/Thu 9-11 AM)

- [ ] Implement error handling and retry logic

- [ ] Set up email notifications for failures

- [ ] Test end-to-end posting workflow

Success Criteria:

- System can post to Instagram via API

- Approved content posts at scheduled times

- User receives alerts on any failures

## Phase 3: Production - Managed Scheduling

Goal: Move from local scheduler to cloud-managed scheduling

Duration: 1-2 weeks

Tasks:

- [ ] Migrate scheduler to GitHub Actions workflows

- [ ] OR Configure Vercel Cron Jobs

- [ ] Set up scheduled triggers: content generation (daily), posting (3x/week)

- [ ] Implement token refresh automation (Instagram tokens expire)

- [ ] Add monitoring dashboard for job status

- [ ] Set up comprehensive logging

- [ ] Configure backup notification channels

- [ ] Performance optimization and cleanup

- [ ] Documentation and runbook creation

Success Criteria:

- System runs fully automated without local processes

- Reliable posting 3x/week at scheduled times

- Queue always maintains 7 days of content

## Environment Variables Required

# Google AI / Imagen 3
GEMINI_API_KEY=your_api_key
# Instagram Platform API
INSTAGRAM_APP_ID=your_app_id
INSTAGRAM_APP_SECRET=your_app_secret
INSTAGRAM_REDIRECT_URI=https://davetest.drewhowlett.com/api/auth/callback
# Quote APIs
API_NINJAS_KEY=your_key (optional)
# Database
KV_URL=your_vercel_kv_url (or Supabase connection)
# Notifications
SMTP_HOST=your_smtp_host
SMTP_USER=your_email
SMTP_PASS=your_password
ALERT_EMAIL=your_alert_email

## Estimated Costs (Monthly)

| Service | Estimated Cost |
| --- | --- |
| Imagen 3 (12 images/month @ $0.03) | $0.36 |
| Vercel Hobby (free tier) | $0.00 |
| Vercel KV (free tier) | $0.00 |
| Quote APIs (free tiers) | $0.00 |
| Email notifications (free tier) | $0.00 |
| Total Estimated | < $1.00/month |

— End of Document —